## Slide 1
CODE4IMPACT
Women in Tech Accelerator 2026 · QA Track · Week 4, Day 1
Test Execution &
Test Closure
Running your tests, then proving you're done.
Code4Impact · Women in Tech Accelerator 2026 · QA Track
1

## Slide 2
WARM-UP
How did you know you were done?
Think of the last time you got something ready for someone else — packing for a trip, prepping a meal, anything.
How did you know you were actually done — not just "probably done"?
Code4Impact · Women in Tech Accelerator 2026 · QA Track
2

## Slide 3
RECAP: THE STLC
Today, we finish the cycle
WEEK 1
Test Planning
WEEK 2
Test Design
WEEK 4
Test Execution
TODAY
WEEK 4
Test Closure
TODAY
Code4Impact · Women in Tech Accelerator 2026 · QA Track
3

## Slide 4
CORE CONCEPT
What you do during Test Execution
1
Follow each test case's steps exactly as written — no shortcuts.
2
Compare the Actual Result to the Expected Result.
3
Mark the Status: Pass, Fail, or Blocked.
4
Log a full bug report for every Fail.
Code4Impact · Women in Tech Accelerator 2026 · QA Track
4

## Slide 5
NEW TERM
What does "Blocked" mean?
NOT PASS. NOT FAIL.
A Blocked test case means you couldn't even attempt it, because something else stood in the way first.
Example: if login itself is broken, you can't test checkout — that checkout test case is Blocked, not Failed.
Code4Impact · Women in Tech Accelerator 2026 · QA Track
5

## Slide 6
CORE CONCEPT
What is Test Closure?
Stepping back from the detail to answer one question, with evidence:
"Have we tested enough, and is this ready?"
Test Summary Report
A short, evidence-based snapshot of what was tested and found.
Exit Criteria
The conditions agreed in advance for calling testing "done" — e.g. no open Critical/High bugs.
Code4Impact · Women in Tech Accelerator 2026 · QA Track
6

## Slide 7
WHY EXIT CRITERIA MATTER
95% pass rate isn't always enough
eHome Affairs wouldn't launch a booking site while a Critical bug meant some bookings silently failed to save — even with a 95% pass rate.
That one open Critical bug fails the exit criteria — full stop.
Code4Impact · Women in Tech Accelerator 2026 · QA Track
7

## Slide 8
THE FORMULA
Calculating pass rate
Pass Rate = (Passed ÷ Executed) × 100
EXAMPLE
You executed 5 test cases. 4 passed, 1 failed.
Pass Rate = (4 ÷ 5) × 100 = 80%
Code4Impact · Women in Tech Accelerator 2026 · QA Track
8

## Slide 9
LIVE DEMO
Watch me execute and log a test case
1
Log in as problem_user on saucedemo.com
2
Execute TC_102 — click 'Add to cart', watch the badge
3
Log the Actual Result and Status
4
Draft the bug report for the Fail
Code4Impact · Women in Tech Accelerator 2026 · QA Track
9

## Slide 10
LIVE LAB — 20 MINUTES
Execute all 5 test cases
Log Actual Result and Status for each. Write a full bug report for any Fail.
ID | Title | Account
TC_101 | Valid login succeeds | standard_user
TC_102 | Cart badge updates after Add to Cart | problem_user
TC_103 | Sort by price (low to high) is ordered | standard_user
TC_104 | Checkout total equals items + tax | standard_user
TC_105 | Removing an item updates the badge | standard_user
Tip: TC_102 is designed to fail on problem_user — if you get a Fail there, you're doing it right.
Code4Impact · Women in Tech Accelerator 2026 · QA Track
10

## Slide 11
DEBRIEF
Pass rate and recommendation
What was your pass rate?
What's your Go / No-Go call — and why?
Code4Impact · Women in Tech Accelerator 2026 · QA Track
11

## Slide 12
TONIGHT'S HOMEWORK
Do it all again — completely on your own
1
5 fresh test cases, using error_user this time
2
Log Actual Result + Status for each
3
Full bug report for any Fail
4
Calculate pass rate + write your Test Summary Report
Submit to rodneymudau15@gmail.com — subject: Name + Week4 day1 Code4Impact QA
Code4Impact · Women in Tech Accelerator 2026 · QA Track
12

## Slide 13
THE TAKEAWAY
Run it properly.
Prove you're done.
Execution without evidence is just clicking around. Closure without execution is just guessing.
Code4Impact · Women in Tech Accelerator 2026 · QA Track
13